Отлично — това, което искаш сега, е оперативен, ясен и изпълним план, който можеш директно да изпратиш на developer, без допълнителни обяснения.

По-долу ти давам ГОТОВ DEVELOPER PLAN, написан на английски, но преди това ще ти кажа накратко на български какво представлява.

✅ Какво представлява този план (само за теб)

- Това е официален Developer Instruction & Delivery Plan

- Покрива:

  - ✅ какво да разработи developer-ът

  - ✅ в какъв ред

  - ✅ какво трябва да бъде WORKING

  - ✅ кои документи се попълват и КОГА

  - ✅ какво ще се използва за Viva

- Може да се прати:

  - по имейл

  - в WhatsApp

  - като README.md

  - като PDF/Word

👉 Ти не мислиш повече „какво да кажа на developer“ – просто пращаш това.

📘 DEVELOPER IMPLEMENTATION & DOCUMENTATION PLAN

Project:
Integrated Multi-Application Logistics Big Data Visualisation System

Purpose:
Develop a fully working prototype system (Backend + Dashboard + Client App + Driver App) that aligns with an academic dissertation (CMP600) and supports live demonstration during Viva Voce.

1. General Instructions for the Developer

- This is an academic project, not a commercial system.

- System MUST be fully working, even if simplified.

- Focus on:

  - functionality

  - clarity

  - stability

- Simulated data only (no real users, no personal data).

- Code decisions must be:

  - simple

  - explainable

  - demonstrable live.

2. Project Repository Structure (MANDATORY)

The developer MUST follow this structure exactly:

CMP600_Project/

│

├── Source_Code/

│   ├── backend/

│   ├── dashboard/

│   ├── client_app/

│   └── driver_app/

│

├── Documentation/

│   ├── Requirements_Document_v1.docx

│   ├── Architecture_Document_v1.docx

│   ├── API_Contract_v1.docx

│   ├── Evaluation_Plan_v1.docx

│   └── Dissertation_Main_Document.docx

│

├── Tests/

│   ├── performance/

│   └── usability/

│

├── Viva/

│   ├── screenshots/

│   └── demo_video.mp4

│

└── README.md

3. Development Phases & Deliverables

PHASE 1 – Backend (CORE PRIORITY)

Location:
Source_Code/backend/

Goal:
Create a cloud-deployed backend that connects all applications.

MUST implement:

- REST API

- SQL database (SQLite/PostgreSQL)

- Simulated GPS & shipment events

Required Endpoints (minimum):

- GET /dashboard/overview

- GET /dashboard/map

- GET /shipments/{id}/tracking

- POST /drivers/{id}/location

- POST /simulation/gps/start

- POST /simulation/status/start

✅ Backend must be deployable to cloud (Render / Railway / Azure).

📄 Documentation Task (PHASE 1)

The developer must provide technical notes for:

Dissertation_Main_Document.docx

→ Chapter 5.1 Backend Implementation

Include:

- frameworks used

- how simulation works

- API logic overview

PHASE 2 – Office Dashboard (VIVA PRIORITY)

Location:
Source_Code/dashboard/

Goal:
Provide live operational visibility.

MUST implement (MVP):

- 2D interactive map

- Display drivers & shipments

- KPI panel:

  - total shipments

  - in transit

  - delivered

  - delayed

✅ Dashboard must consume real backend data.

📄 Documentation Task (PHASE 2)

Developer provides summary for:

Dissertation_Main_Document.docx

→ Chapter 5.4 Office Dashboard Implementation

PHASE 3 – Driver Application

Location:
Source_Code/driver_app/

Goal:
Simulate real driver behavior.

MUST implement:

- Job list

- 2D route visualisation

- GPS update loop (simulated)

- Send location to backend

✅ 3D route → optional (bonus, not required)

📄 Documentation Task (PHASE 3)

Developer notes support:

Dissertation_Main_Document.docx

→ Chapter 5.3 Driver Application

PHASE 4 – Client Application

Location:
Source_Code/client_app/

Goal:
Allow clients to track shipments.

MUST implement:

- Orders list

- Shipment tracking screen

- ETA display

📄 Documentation Task (PHASE 4)

Developer notes support:

Dissertation_Main_Document.docx

→ Chapter 5.2 Client Application

4. Evaluation Support (MANDATORY)

The developer MUST support evaluation by:

✅ Performance

- API response time logging

- Map update timings

✅ Usability

- Simple, consistent UI

- Avoid clutter

- Follow dashboard best practices

📄 Documentation Task (PHASE 5)

Provide data/screenshots for:

Dissertation_Main_Document.docx

→ Chapter 6 Evaluation & Results

5. Demonstration & Viva Requirements

The system MUST:

- Run without internet (except cloud backend)

- Have demo accounts

- Use fake data only

- Be demonstrable in 10–15 minutes

Developer must provide:

Viva/demo_video.mp4

Viva/screenshots/*.png

README.md

6. What NOT to Do

❌ No real customer data
❌ No over-engineering
❌ No unfinished features
❌ No features that cannot be explained

7. Definition of DONE (Very Important)

The development is considered COMPLETE when:

✅ All 4 components run and communicate
✅ Dashboard shows live data
✅ Driver updates appear on dashboard
✅ Client sees shipment tracking
✅ API is stable
✅ System can be demonstrated live
✅ Documentation chapters can be filled

8. Communication Rules

- Developer commits code frequently

- Each major feature = short explanation

- All work must be reproducible

9. Final Note to Developer

This system is built for an academic Viva Voce.
Stability, clarity, and explainability are more important than advanced features.

✅ Какво да направиш ти сега (много важно)

1️⃣ Копираш горния текст
2️⃣ Изпращаш го 1:1 на developer-а
3️⃣ Не добавяш нови изисквания извън този план
4️⃣ Следиш по фазите

🎯 Заключение за теб

С този plan:

- ✅ developer-ът няма извинения

- ✅ ти контролираш проекта

- ✅ документацията и кодът вървят синхронно

- ✅ Viva ще е спокойна

Ако искаш, следващото може да е:

- ✅ Developer checklist (daily)

- ✅ Code review criteria

- ✅ Exact Viva demo script

- ✅ Help writing Chapter 5 alongside development

Кажи как искаш да продължим.