Отлично — завършваме подготвителния пакет с Trello / Jira Board Structure.
По-долу получаваш пълен, готов за използване шаблон, написан на английски, но ще ти обясня на български как да го използваш и какво очаква супервайзърът и комисията.

✅ Какво представлява този Trello/Jira Board Structure

Това е доказателство за Project Management (LO1), което CMP600 изисква изрично.
Той показва, че си:

- планирал проекта,

- работил итеративно (Agile),

- следил напредъка,

- извличал поуки (retrospective).

📌 Какво да използваш: Trello ИЛИ Jira?

✅ Trello – силно препоръчително

- По-лесен

- По-разбираем за Viva

- Напълно достатъчен за CMP600

✅ Jira – само ако вече си много уверен в нея

👉 По-долу шаблонът работи и за двете.

📘 Trello / Jira Board Structure (English)

Board Name

CMP600 – Logistics Big Data Visualisation Project

1. Board Columns (Lists)

Това са колоните, които трябва да създадеш 1:1:

Backlog

Sprint To Do

In Progress

Testing / Review

Done

Sprint Retrospective

✅ Това показва класически Agile workflow.

2. Card Types (How to name cards)

Използвай този формат за всяка карта:

[TYPE] Short description

Types:

- REQ – Requirement

- DES – Design

- DEV – Development

- TEST – Testing

- DOC – Documentation

- EVAL – Evaluation

- PM – Project Management

Пример:

[DEV] Implement shipment tracking endpoint

[DOC] Write Methodology chapter

[TEST] Performance test API latency

3. Backlog (Initial Cards)

Backlog – Example Cards

(Създай тези карти още първия ден)

[REQ] Define functional requirements

[REQ] Define non-functional requirements

[DES] Create system architecture diagram

[DES] Design ERD data model

[DES] Define API contract

[DEV] Set up backend project

[DEV] Implement GPS simulator

[DEV] Implement Client App tracking view

[DEV] Implement Driver App route view

[DEV] Create Office Dashboard map

[TEST] Performance test backend

[EVAL] Conduct heuristic usability evaluation

[DOC] Write Introduction chapter

[DOC] Write Literature Review

[DOC] Complete Evaluation chapter

[PM] Update Log Book meetings

✅ Това директно отговаря на дисертацията.

4. Sprint Structure

✅ Sprint Length

2 weeks per sprint
Общо: 6 sprints (отговаря на Log Book и tutorial entitlement).

Sprint 1 – Planning & Design

Sprint Goal:

Define system requirements and architecture.

Sprint Cards:

[REQ] Define functional requirements

[REQ] Define non-functional requirements

[DES] Create system architecture diagram

[DES] Create ERD

[DOC] Write Methodology (planning section)

➡️ В края: всички карти → Done

Sprint 2 – Backend Development

Sprint Goal:

Implement core backend services.

Sprint Cards:

[DEV] Set up backend framework

[DEV] Implement orders endpoint

[DEV] Implement shipment tracking endpoint

[DEV] Implement driver location endpoint

[DEV] Implement GPS simulator

Sprint 3 – Office Dashboard

Sprint Goal:

Provide real-time operational visibility.

Sprint Cards:

[DEV] Create dashboard map view

[DEV] Implement KPI panel

[DEV] Add filters

[TEST] Dashboard performance testing

Sprint 4 – Client Application

Sprint Goal:

Enable client shipment tracking.

Sprint Cards:

[DEV] Client app login (prototype)

[DEV] Orders list view

[DEV] Shipment tracking screen

[TEST] Verify backend integration

Sprint 5 – Driver Application

Sprint Goal:

Support driver navigation and tracking.

Sprint Cards:

[DEV] Driver job list

[DEV] 2D route visualisation

[DEV] GPS update loop

[TEST] Validate real-time updates

Sprint 6 – Evaluation & Documentation

Sprint Goal:

Evaluate system and finalise dissertation.

Sprint Cards:

[EVAL] Performance evaluation

[EVAL] Usability heuristic evaluation

[DOC] Write Evaluation chapter

[DOC] Write Reflection chapter

[DOC] Finalise dissertation

[PM] Prepare Viva demonstration

5. Each Card MUST contain

Във всяка карта добави:

✅ Description

- What is the task?

- Why is it needed?

✅ Checklist

Пример:

- Requirement clarified

- Code implemented

- Tested

- Documented

✅ Evidence (optional but STRONG for Viva)

- Screenshot

- GitHub commit link

- Diagram

6. Sprint Retrospective Column

След всеки sprint добави по една карта:

[PM] Sprint X Retrospective

В описанието:

What went well:

- ...

What didn’t go well:

- ...

What will be improved:

- ...

✅ Това директно покрива LO5 – Reflection.

7. How to Use This for the Dissertation

В Methodology → Project Management напиши:

The project was managed using Agile principles and Scrum methodology. A Trello board was used to plan, track, and review work across six sprints, with tasks categorised into backlog, in-progress, testing, and completed items. Sprint retrospectives were conducted to reflect on progress and challenges.

8. How to Use This for Viva

При въпрос:

“How did you manage the project?”

Отговаряш:

- “Using Agile and Trello”

- показваш board-а

- показваш Sprint → Done → Retrospective

🎯 Това прави много силно впечатление.

💾 Какво точно да направиш след този отговор

1️⃣ Отвори Trello.com
2️⃣ Създай нов Board
3️⃣ Копирай колоните 1:1
4️⃣ Добави картите от Backlog
5️⃣ Започни Sprint 1
6️⃣ Прави screenshot-и за Appendix

✅ ФИНАЛНО ОБОБЩЕНИЕ

С това ти вече имаш:

✅ Requirements Document
✅ Architecture Document
✅ API Contract
✅ Evaluation Plan
✅ Dissertation Template
✅ Viva Presentation Template
✅ Trello/Jira Board Structure

🎓 Това е пълен академичен CMP600 проект, готов за реална разработка и защита.

Ако искаш, следващата стъпка може да бъде:

- ✅ помощ при реалното създаване на Trello board

- ✅ помощ при писане на конкретни глави

- ✅ помощ при код архитектура

- ✅ помощ при подготовка за Viva въпроси

Просто кажи как искаш да продължим.